```markdown id="a8f3kq"

# Architecture Decisions

Version: V2.0

Status: Active

Purpose:

This document records important technical architecture decisions of Growth Atlas.

These decisions define:

- System structure;

- Engineering principles;

- AI integration approach;

- Future scalability direction.

Future engineering AI and developers should reference this document before making architecture changes.

---

# Decision 1

# Frontend and Backend Separation

---

## Background

Growth Atlas requires:

- Complex user interaction;

- AI service integration;

- Long-term data management;

- Independent system evolution.

A single application structure would create strong coupling between:

- User interface;

- Business logic;

- AI services;

- Data operations.

---

## Options

### Option 1

Full-stack monolithic application.

Frontend and backend tightly integrated.

---

### Option 2

Frontend and backend separated architecture.

Frontend handles:

- User interaction;

- UI state.

Backend handles:

- Business logic;

- AI integration;

- Data access.

---

### Option 3

Serverless-only architecture.

---

## Final Choice

Adopt:

**Frontend + Backend separated architecture**

Architecture:

```

Frontend

↓

Backend API

↓

AI Service

↓

Database

```

---

## Reason

Separation provides:

- Clear responsibility boundaries;

- Easier maintenance;

- Independent scaling;

- Easier AI service replacement;

- Better security control.

---

## Trade-offs

### Advantages

- Better modularity;

- Easier debugging;

- Supports future expansion.

---

### Costs

- More infrastructure complexity;

- Need API management;

- Requires frontend/backend coordination.

---

## Future Conditions

Architecture may evolve if:

- User scale becomes significantly larger;

- New deployment requirements appear;

- Performance requires different infrastructure.

However, responsibility separation should remain.

---

# Decision 2

# Structured AI Output Instead of Free-form Text

---

## Background

Growth Atlas requires AI output to be:

- Stored;

- Displayed;

- Compared;

- Reviewed;

- Used in future Memory.

Pure conversational text is difficult to:

- Validate;

- Query;

- Reuse.

---

## Options

### Option 1

Only use natural language responses.

---

### Option 2

Use structured AI output.

Example:

```

Goal

Facts

Constraints

Options

Decision

Action

```

---

### Option 3

Hybrid approach.

Structured core + natural language explanation.

---

## Final Choice

Adopt:

**Structured AI Output**

with optional natural language explanation.

---

## Reason

Structured output enables:

- Database storage;

- Report generation;

- Decision comparison;

- Memory extraction;

- Future AI processing.

---

## Trade-offs

### Advantages

- Reliable data flow;

- Easier automation;

- Better long-term scalability.

---

### Costs

- More strict output requirements;

- Requires validation;

- Model failures need handling.

---

## Future Conditions

Additional flexible formats may be introduced if:

- User experience improves;

- Data consistency remains stable.

Structured output remains the foundation.

---

# Decision 3

# Context Builder as Independent System

---

## Background

Long-term AI systems accumulate large amounts of information:

- Profile;

- Decision Memory;

- Conversation history.

Sending all information to AI creates:

- Context overload;

- Higher cost;

- Lower reasoning quality.

---

## Options

### Option 1

Send all user data to AI every time.

---

### Option 2

Manually select relevant information.

---

### Option 3

Create Context Builder.

Automatically select relevant context.

---

## Final Choice

Adopt:

**Context Builder system**

as an independent AI infrastructure layer.

---

## Reason

Context Builder enables:

- Relevant information retrieval;

- Context filtering;

- Token control;

- Better AI reasoning.

---

## Trade-offs

### Advantages

- More accurate personalization;

- Lower AI cost;

- Better long-term scalability.

---

### Costs

- Additional system complexity;

- Requires retrieval strategy;

- Requires ranking logic.

---

## Future Conditions

Context Builder may evolve with:

- Semantic retrieval;

- Better ranking;

- Adaptive context selection.

---

# Decision 4

# Independent Memory Architecture

---

## Background

Growth Atlas requires long-term user learning.

Conversation history alone cannot represent:

- Important decisions;

- Experience;

- Lessons learned.

---

## Options

### Option 1

Use conversation history as memory.

---

### Option 2

Store all user information.

---

### Option 3

Create independent Memory system.

---

## Final Choice

Adopt:

**Independent Memory Architecture**

with:

- Profile Memory;

- Decision Memory;

- Pattern Memory.

---

## Reason

Memory needs:

- Different storage rules;

- User confirmation;

- Lifecycle management;

- Retrieval strategy.

---

## Trade-offs

### Advantages

- Better data quality;

- Better privacy;

- Better future intelligence.

---

### Costs

- More database design;

- More management logic.

---

## Future Conditions

Memory system may expand with:

- More memory types;

- Advanced retrieval;

- User-controlled memory settings.

---

# Decision 5

# Modular Architecture

---

## Background

Growth Atlas contains multiple independent systems:

- User Management;

- Profile;

- Reflection;

- AI Analysis;

- Memory;

- Growth Map.

A tightly coupled architecture would make future changes difficult.

---

## Options

### Option 1

Single large application module.

---

### Option 2

Feature-based modular architecture.

---

### Option 3

Microservice architecture.

---

## Final Choice

Adopt:

**Modular Monolithic Architecture**

with clear internal boundaries.

---

## Reason

Provides:

- Clear ownership;

- Easier maintenance;

- Faster MVP development;

- Future migration possibility.

---

## Trade-offs

### Advantages

- Lower complexity than microservices;

- Better maintainability;

- Easier development.

---

### Costs

- Requires discipline;

- Module boundaries need management.

---

## Future Conditions

If system scale increases significantly:

Some modules may become independent services.

---

# Decision 6

# MVP Does Not Prioritize Complex AI Agents

---

## Background

Advanced AI Agent systems can provide:

- Autonomous planning;

- Multi-step execution;

- Tool usage.

However, early Growth Atlas requires validation of:

- Decision quality;

- User value;

- Memory usefulness.

---

## Options

### Option 1

Build complex autonomous AI Agent immediately.

---

### Option 2

Build structured AI decision workflow first.

---

### Option 3

Use multiple specialized agents.

---

## Final Choice

Adopt:

**Structured AI Workflow First**

rather than complex AI Agent architecture.

---

## Reason

Current priority:

Validate core decision loop.

The essential flow is:

```

Question

↓

Context

↓

Analysis

↓

Decision

↓

Feedback

```

Complex autonomy should come after:

- User validation;

- Data accumulation;

- Clear use cases.

---

## Trade-offs

### Advantages

- Faster iteration;

- Lower complexity;

- Easier evaluation;

- More predictable behavior.

---

### Costs

- Less automation;

- More user interaction required.

---

## Future Conditions

Advanced AI Agent systems may be introduced when:

- Core workflow is validated;

- User needs are clear;

- Safety boundaries are established;

- Memory infrastructure is mature.

---

# Architecture Decision Summary

Growth Atlas architecture follows:

```

Separated System

↓

Structured Data

↓

Context-Aware AI

↓

Independent Memory

↓

Modular Engineering

↓

Gradual AI Evolution

```

Core engineering principle:

> Build reliable decision infrastructure before building complex autonomous intelligence.

```